TEST PLAN FOR THE SECOND SPRINT

Ziemos\_kodas

Test Planning

**Objectives**

* Ensure that Pricing page responsiveness on Mobile page.
* Ensure that Pricing page responsiveness on Tablet page.
* Ensure that Pricing page responsiveness on Desktop page.
* Ensure that About page responsiveness on Mobile page.
* Ensure that About page responsiveness on Tablet page.
* Ensure that About page responsiveness on Desktop page.
* Ensure that Contat page responsiveness on Mobile page.
* Ensure that Contact page responsiveness on Tablet page.
* Ensure that Contact page responsiveness on Desktop page.
* Verify that the navigation functionality and design in Pricing, About and Contact pages work correctly on Mobile page.
* Verify that the navigation functionality and design in Pricing, About and Contact pages work correctly on Tablet page.
* Verify that the navigation functionality and design in Pricing, About and Contact pages work correctly on Desktop page.
* Pricing page Pricing section functionality and design works correctly on Mobile page.
* Pricing page Pricing section functionality and design works correctly on Tablet page.
* Pricing page Pricing section functionality and design works correctly on Desktop page.
* Pricing page Demo section functionality and design works correctly on Mobile page.
* Pricing page Demo section functionality and design works correctly on Tablet page.
* Pricing page Demo section functionality and design works correctly on Desktop page.
* About page Inovators section design works correctly on Mobile page.
* About page Inovators section design works correctly on Tablet page.
* About page Inovators section design works correctly on Desktop page.
* About page Vision section design works correctly on Mobile page.
* About page Vision section design works correctly on Tablet page.
* About page Vision section design works correctly on Desktop page.
* About page Picture section design works correctly on Mobile page.
* About page Picture section design works correctly on Tablet page.
* About page Picture section design works correctly on Desktop page.
* About page Statistics section design works correctly on Mobile page.
* About page Statistics section design works correctly on Tablet page.
* About page Statistics section design works correctly on Desktop page.
* About page Culture section design works correctly on Mobile page.
* About page Culture section design works correctly on Tablet page.
* About page Culture section design works correctly on Desktop page.
* About page Demo section functionality and design works correctly on Mobile page.
* About page Demo section functionality and design works correctly on Tablet page.
* About page Demo section functionality and design works correctly on Desktop page.
* Contact page Help section design works correctly on Mobile page.
* Contact page Help section design works correctly on Tablet page.
* Contact page Help section design works correctly on Desktop page.
* Contact page Registration section design works correctly on Mobile page.
* Contact page Registration section design works correctly on Tablet page.
* Contact page Registration section design works correctly on Desktop page.
* Contact page Demo section functionality and design works correctly on Mobile page.
* Contact page Demo section functionality and design works correctly on Tablet page.
* Contact page Demo section functionality and design works correctly on Desktop page.
* Verify that the Footer functionality and design in Pricing, About and Contact pages work correctly on Mobile page.
* Verify that the Footer functionality and design Pricing, About and Contact pages work correctly on Tablet page.
* Verify that the Footer functionality and design Pricing, About and Contact pages work correctly on Desktop page.

**Scope**

* Inclusions:
  + Mobile version in Pricing, About and Contact pages.
  + Tablet version in Pricing, About and Contact pages.
  + Desktop version in Pricing, About and Contact pages.
  + To review whole pages for final review.

**Test Strategy**

* Test Levels:
  + Accepting Testing
  + System testing (Accesibility Testing)
* Test Types:
  + Black-box Testing
  + White-box Testing
* Testing Techniques:
  + Equivalence Partitioning
  + Exploratory Testing
  + Acceptance Criteria
* Test Environments:
  + Web browsers: Chrome, Firefox, Edge, Opera.

**Test Schedule**

1. Pricing page responsiveness on Mobile page testing: Hour 2
2. Pricing page responsiveness on Tablet page testing: Hour 2
3. Pricing page responsiveness on Desktop page testing: Hour 2
4. About page responsiveness on Mobile page testing: Hour 2
5. About page responsiveness on Tablet page testing: Hour 2
6. About page responsiveness on Desktop page testing: Hour 2
7. Contat page responsiveness on Mobile page testing: Hour 2
8. Contact page responsiveness on Tablet page testing: Hour 2
9. Contact page responsiveness on Desktop page testing: Hour 2
10. Verifying that the navigation functionality and design in Pricing, About and Contact pages on Mobile page testing: Hour 2
11. Verifying that the navigation functionality and design in Pricing, About and Contact pages on Tablet page testing: Hour 2
12. Verifying that the navigation functionality and design in Pricing, About and Contact pages on Desktop page testing: Hour 2
13. Pricing page Pricing section functionality and design on Mobile page testing: Hour 2
14. Pricing page Pricing section functionality and design on Tablet page testing: Hour 2
15. Pricing page Pricing section functionality and design on Desktop page testing: Hour 2
16. Pricing page Demo section functionality and design on Mobile page testing: Hour 2
17. Pricing page Demo section functionality and design on Tablet page testing: Hour 2
18. Pricing page Demo section functionality and design on Desktop page testing: Hour 2
19. About page Inovators section design on Mobile page testing: Hour 2
20. About page Inovators section design on Tablet page testing: Hour 2
21. About page Inovators section design on Desktop page testing: Hour 2
22. About page Vision section design on Mobile page testing: Hour 2
23. About page Vision section design on Tablet page testing: Hour 2
24. About page Vision section design on Desktop page testing: Hour 2
25. About page Picture section design on Mobile page testing: Hour 2
26. About page Picture section design on Tablet page testing: Hour 2
27. About page Picture section design on Desktop page testing: Hour 2
28. About page Statistics section design on Mobile page testing: Hour 2
29. About page Statistics section design on Tablet page testing: Hour 2
30. About page Statistics section design on Desktop page testing: Hour 2
31. About page Culture section design on Mobile page testing: Hour 2
32. About page Culture section design on Tablet page testing: Hour 2
33. About page Culture section design on Desktop page testing: Hour 2
34. About page Demo section functionality and design on Mobile page testing: Hour 2
35. About page Demo section functionality and design on Tablet page testing: Hour 2
36. About page Demo section functionality and design on Desktop page testing: Hour 2
37. Contact page Help section design on Mobile page testing: Hour 2
38. Contact page Help section design on Tablet page testing: Hour 2
39. Contact page Help section design on Desktop page testing: Hour 2
40. Contact page Registration section design on Mobile page testing: Hour 2
41. Contact page Registration section design on Tablet page testing: Hour 2
42. Contact page Registration section design on Desktop page testing: Hour 2
43. Contact page Demo section functionality and design on Mobile page testing: Hour 2
44. Contact page Demo section functionality and design on Tablet page testing: Hour 2
45. Contact page Demo section functionality and design on Desktop page testing: Hour 2
46. Verify that the Footer functionality and design in Pricing, About and Contact pages on Mobile page testing: Hour 2
47. Verify that the Footer functionality and design Pricing, About and Contact pages on Tablet page testing: Hour 2
48. Verify that the Footer functionality and design Pricing, About and Contact pages on Desktop page testing: Hour 2

**Resource Allocation**

* Human Resources:
  + QA Team: Ingrida, Robertas, Julija, Goda.
* Tools and Infrastructure:
  + PixelParallel;
  + screenfly.org.

**Risk Assessment**

* Identified Risks:
  + Delays in development may impact testing schedule.
  + Unplanned tasks may apear.

**Communication and Reporting**

* Stakeholder Communication:
  + Weekly Sprint results presentation.
* Reporting:
  + Test results and issues will be documented in test reports located in the QA\_reports folder in GitHub QA branch.

**Review and Approval**

* This test plan has been reviewed and approved by:
  + Scrum Master - Rita;
  + QA Team Lead - Goda.

**Change Management**

* Any proposed changes to this test plan should be submitted as issues in this project's issue\_tracker.

**Documentation**

* All testing documentation can be found in the QA\_reports folder in GitHub QA branch.

**Exit Criteria**

* Testing will be considered complete when:
* 90% of test cases pass successfully.
* Critical defects are resolved.